Livepeer Docs v2 — Developers Section

PLAN 1: Quick Fixes & Bug Repairs

Each fix is independently deployable. Ordered by severity: P0 = blocks production, P1 = trust/nav damage, P2 = UX degradation.

March 2026  |  15 bounded fixes, agent-executable, no content judgment required

# Fix Index

| # | File / Location | Action | Priority | Est. |
| --- | --- | --- | --- | --- |
| F01 | v2/developers/developer-portal.mdx | Remove ComingSoonCallout import + JSX prop | P0 | 5 min |
| F02 | v2/developers/ai-inference-on-livepeer/comfystream.mdx | Fix broken image src → replace with markdown link | P0 | 5 min |
| F03 | v2/developers/building-on-livepeer/developer-guide.mdx | Remove <Note>TESTING</Note> + both Accordion brainstorm blocks | P0 | 10 min |
| F04 | v2/developers/building-on-livepeer/developer-guide.mdx | Fix all 9 broken Card hrefs (missing /v2/ prefix) | P0 | 15 min |
| F05 | v2/developers/index.mdx + docs.json | Remove 'Moved To About Livepeer Protocol' nav group + add 11 redirects | P1 | 20 min |
| F06 | docs.json | UPDATED: developer-platforms/ is now permanent home in Developers (Platforms tab removed) — remove redirect intent, keep in nav | P1 | 5 min |
| F07 | v2/developers/ai-inference-on-livepeer/ (root level) | Delete byoc.mdx, comfystream.mdx, comfyui.mdx stubs — redirect to ai-pipelines/ | P1 | 15 min |
| F08 | v2/developers/ai-inference-on-livepeer/livepeer-ai/ | Audit 8 pages: delete stubs, redirect livepeer-ai/ to ai-pipelines/ equivalents | P1 | 30 min |
| F09 | v2/developers/developer-portal.mdx | Fix 'Discover Developer Platforms' card href → ./developer-platforms/builder-hub (verify path) | P1 | 5 min |
| F10 | v2/developers/developer-tools/gateways.mdx | Replace page body with single card → /v2/gateways | P2 | 10 min |
| F11 | v2/developers/developer-tools/external-tooling.mdx | Remove ⚠️ warning callout or stub label — either complete or mark as draft | P2 | 10 min |
| F12 | v2/developers/building-on-livepeer/partners.mdx | Remove empty section headings: Chains, Payments, Security | P2 | 5 min |
| F13 | v2/developers/livepeer-real-time-video/page-1.mdx | Delete stub page — no content, no redirect target yet | P1 | 5 min |
| F14 | v2/developers/developer-portal.mdx | Remove all commented-out gateway Portal FAQs block from JSX | P2 | 5 min |
| F15 | v2/developers/building-on-livepeer/developer-guide.mdx | Verify iframe src (https://www.livepeer.org/dev-hub) is live; if 404, remove iframe | P1 | 5 min |

# Fix Details — Agent-Executable Instructions

Non-Negotiable: During quick fixes, change ONLY what is listed. No wording, layout or content changes. If tests fail on pre-existing syntax, patch validators not pages.

## F01 — Remove ComingSoonCallout from developer-portal.mdx

### File: v2/developers/developer-portal.mdx

FIND and REMOVE this import line (exact match):

import { ComingSoonCallout } from '/snippets/components/domain/SHARED/previewCallouts.jsx'

FIND and REMOVE this JSX prop (exact match):

callout={<ComingSoonCallout />}

The PortalHeroContent component must render without a callout prop. Verify the prop is optional in the component signature before removing. Do not remove any other props.

## F02 — Fix Broken Image src in comfystream.mdx

### File: v2/developers/ai-inference-on-livepeer/comfystream.mdx

FIND (the exact broken image element — deepwiki.com is a webpage URL, not an image):

<img src="https://deepwiki.com/livepeer/comfystream" alt="ComfyStream Architecture"

caption="https://deepwiki.com/livepeer/comfystream" />

REPLACE WITH:

See the [ComfyStream architecture diagram on DeepWiki](https://deepwiki.com/livepeer/comfystream).

## F03 — Clean developer-guide.mdx: Remove testing artifacts

### File: v2/developers/building-on-livepeer/developer-guide.mdx

Step 1 — FIND and REMOVE the TESTING Note block:

<Note> TESTING: Landing Page for Developer Persona </Note>

Step 2 — FIND and REMOVE the 'Possible persona journeys' Accordion block (entire element including content).

Step 3 — FIND and REMOVE the 'Brainstorm Content' Accordion block (entire element including content).

Do not edit any surrounding content.

## F04 — Fix Broken Card hrefs in developer-guide.mdx

### File: v2/developers/building-on-livepeer/developer-guide.mdx

All 9 Card components have hrefs missing the /v2/ prefix. Apply FIND+REPLACE for each pattern:

FIND:    href="/developers/ai-inference-on-livepeer/...

REPLACE: href="/v2/developers/ai-inference-on-livepeer/...

FIND:    href="/developers/livepeer-real-time-video/...

REPLACE: href="/v2/developers/livepeer-real-time-video/...

FIND:    href="/developers/building-on-livepeer/...

REPLACE: href="/v2/developers/building-on-livepeer/...

FIND:    href="/community/livepeer-contribute/...

REPLACE: href="/v2/community/livepeer-contribute/...

(Apply pattern: all internal hrefs missing /v2/ prefix in this file get /v2/ prepended)

## F05 — Remove moved-to-about Protocol folder from nav

### Files: v2/developers/index.mdx  +  docs.json

Step 1 — In v2/developers/index.mdx: Delete the entire 'Moved To About Livepeer Protocol' section block.

Step 2 — In docs.json: Remove the 'Moved To About Livepeer Protocol' navigation group from the developers sidebar.

Step 3 — Add 301 redirects in docs.json for each of the 11 pages:

{ source: '/v2/developers/moved-to-about-livepeer-protocol/governance',

destination: '/v2/about/livepeer-protocol/governance' },

{ source: '/v2/developers/moved-to-about-livepeer-protocol/livepeer-token-economics',

destination: '/v2/lpt/about/tokenomics' },

{ source: '/v2/developers/moved-to-about-livepeer-protocol/technical-roadmap',

destination: '/v2/about/livepeer-network/roadmap' },

// Map all 11 files to their correct About/LPT destinations before running

## F06 — UPDATE: developer-platforms/ stays in Developers (Platforms tab removed)

### CHANGED FROM PRIOR PLAN — No Platforms tab redirect. developer-platforms/ is permanent.

The Platforms tab has been removed from the top-level navigation. developer-platforms/ content (Daydream, Frameworks, Streamplace, Studio, Embody) must remain within the Developers section. Do NOT add redirect entries pointing to a /v2/platforms/ path. Keep developer-platforms/ in the developers sidebar. See Plan 2 and Plan 3 for full rewrite of this section.

ACTION: Verify docs.json does NOT have any redirect from /v2/developers/developer-platforms/* to /v2/platforms/*. If such redirects exist, remove them.

## F07 — Remove Root-Level Duplicate AI Stubs

### Files: ai-inference-on-livepeer/byoc.mdx, comfystream.mdx, comfyui.mdx (root level)

These stub files duplicate the complete pages in ai-pipelines/. Add redirect frontmatter and remove from index nav:

# byoc.mdx — add to frontmatter:

redirect: /v2/developers/ai-inference-on-livepeer/ai-pipelines/byoc

# comfystream.mdx — add to frontmatter:

redirect: /v2/developers/ai-inference-on-livepeer/ai-pipelines/comfystream

# comfyui.mdx — add to frontmatter:

redirect: https://github.com/comfyanonymous/ComfyUI

# Then remove all three from the navigation group in index.mdx

## F08 — Clean livepeer-ai/ Subfolder Stubs

### File: v2/developers/ai-inference-on-livepeer/livepeer-ai/

For each file in the subfolder, apply the following action:

| File | Action | Redirect Target |
| --- | --- | --- |
| README.mdx | Redirect | → /v2/developers/ai-inference-on-livepeer/ai-pipelines/overview |
| daydream-generative-ai-video-platform.mdx | Redirect | → /v2/developers/developer-platforms/daydream/daydream |
| ai-101.mdx | Redirect if stub | → /v2/developers/ai-inference-on-livepeer/ai-pipelines/overview |
| livepeer-ai-content-directory.mdx | Redirect | → /v2/developers (index) |
| overview-ai-on-livepeer.mdx | Evaluate | Merge content into ai-pipelines/overview if unique content; else redirect |
| realtime-ai.mdx | KEEP | Flag for Plan 2 content work — critical gap |
| using-ai-on-livepeer.mdx | Evaluate | Merge into quickstarts if relevant; else redirect to overview |
| ai-apis-move-to-tech-section/ subfolder | Redirect both | → /v2/developers/technical-references/apis |

## F09 — Fix developer-portal.mdx Platforms Card href

### File: v2/developers/developer-portal.mdx

FIND the 'Discover Developer Platforms' Card. Current href:

href="./developer-platforms/builder-hub"

VERIFY this path resolves correctly (developer-platforms/ stays in Developers). If builder-hub.mdx is the index page, href is correct. If the file has been renamed, update accordingly.

## F10 — Replace developer-tools/gateways.mdx with redirect card

### File: v2/developers/developer-tools/gateways.mdx

Replace the entire page body (keep frontmatter title/description) with:

Gateways are the demand-side infrastructure of the Livepeer network.

If you want to run your own gateway, see the dedicated Gateways section.

<Card title="Gateways" icon="server" href="/v2/gateways/gateways-portal" arrow>

Full gateway documentation — running, configuring, and operating a Livepeer Gateway.

</Card>

## F11 — developer-tools/external-tooling.mdx

Remove the ⚠️ warning PreviewCallout or stub warning tag. If page has no content beyond the callout, add a placeholder paragraph: 'Community tooling resources coming soon.' and remove ⚠️ from sidebar title.

## F12 — partners.mdx: Remove Empty Headings

### File: v2/developers/building-on-livepeer/partners.mdx

FIND and REMOVE the following empty section headings (they have no content):

- #### Chains  (remove heading + empty content block)

- #### Payments  (remove heading + empty content block)

- #### Security  (remove heading + empty content block)

- Metaverse section: keep 'Decentraland' and 'Serraform', remove any empty card/column blocks

## F13 — Delete livepeer-real-time-video/page-1.mdx

This is a stub with no content. DELETE the file. Remove from index.mdx nav. Do NOT add a redirect — there is no canonical destination yet.

## F14 — Remove Commented Gateway Portal FAQs Block

### File: v2/developers/developer-portal.mdx

Remove the large commented-out JSX block containing the Gateway Portal FAQs section (wrapped in {/* --- ?Gateway Portal FAQs ... */}).

## F15 — Verify Iframe in developer-guide.mdx

### File: v2/developers/building-on-livepeer/developer-guide.mdx

Check if https://www.livepeer.org/dev-hub returns HTTP 200. If it returns 404 or redirects to homepage, remove the iframe element entirely. Document the check result.

Plan 1: Quick Fixes  |  Livepeer Docs v2  |  March 2026  |  15 fixes, ~2.5 hrs total